HEARLINX / DENGARTRACK PROJECT HANDOVER

Updated: 2 Jun 2026

SECTION 1 - PROJECT IDENTITY

- Project name: DengarTrack (backend/internal) / HearLinX (mobile and web UI brand)

- Purpose: Digital newborn hearing screening management platform for Malaysian public hospitals

- For: PhD pilot study + i-ACHIEVE 2026 demo on 16 Jun 2026 at MRANTI Park Hall, Kuala Lumpur

- Researcher: Siti Aminah Kamaludin (Mak Uda), iCaRehab, UKM

- Developer: Uwais

- Current workspace: C:\Users\uwais\Desktop\DengarTrackiCaRehab

- Latest visible git commit: 06a268c latest flutter UI changes_2/6/2026

SECTION 2 - TECH STACK

- Backend: FastAPI (Python), PostgreSQL, SQLAlchemy text queries, Pydantic models, port 8000

- Backend env file: dengartrack-backend\dtbackend.env

- Backend routers currently mounted: auth, audit_logs, babies, followups, hospitals, reports, screenings, users

- Web portal: Next.js 16.2.6 + React 19.2.4 + Tailwind CSS 4 + shadcn/radix UI + Recharts + Axios, port 3000

- Web API base: NEXT_PUBLIC_API_URL

- Mobile: Flutter app in mobile_flutter_app\hearlinx, Dart SDK constraint ^3.11.5, Android primary

- Mobile packages: http, flutter_secure_storage, sqflite, path_provider, provider, mobile_scanner, intl, shared_preferences, google_fonts

- Auth: JWT + RBAC, staff_id + PIN login, optional hospital_code in login request

- Local mobile storage: JWT/user details in FlutterSecureStorage, language in SharedPreferences, offline queue in SQLite

- Security notes in product positioning: PDPA-aware role separation, no individual records for UNHS/MOH summary roles

SECTION 3 - CURRENT PROJECT STRUCTURE

C:\Users\uwais\Desktop\DengarTrackiCaRehab\

|-- dengartrack-backend\

|   |-- main.py

|   |-- auth\ (auth.py, dependencies.py, models.py)

|   |-- routers\

|   |   |-- auth_router.py

|   |   |-- audit_logs.py

|   |   |-- babies.py

|   |   |-- followups.py

|   |   |-- hospitals.py

|   |   |-- reports.py

|   |   |-- screenings.py

|   |   `-- users.py

|   |-- db\ (schema.sql, indexes.sql, database.py, migrations)

|   |-- seed.py

|   |-- generate_qr.py

|   |-- requirements.txt

|   `-- dtbackend.env

|-- web_react\

|   |-- package.json

|   `-- src\

|       |-- app\

|       |   |-- (auth)\login\page.tsx

|       |   |-- (dashboard)\coordinator\

|       |   |   |-- page.tsx

|       |   |   |-- babies\page.tsx

|       |   |   |-- followups\page.tsx

|       |   |   |-- reports\page.tsx

|       |   |   `-- users\page.tsx

|       |   |-- (dashboard)\unhs\

|       |   |   |-- page.tsx

|       |   |   |-- layout.tsx

|       |   |   `-- users\page.tsx

|       |   |-- (dashboard)\moh\

|       |   |   |-- page.tsx

|       |   |   `-- layout.tsx

|       |   `-- layout.tsx

|       |-- components\layout\ (DashboardLayout, Sidebar, TopBar)

|       |-- components\shared\ (StatCard, LanguageToggle, LoadingSpinner)

|       |-- components\ui\ (shadcn/radix UI wrappers)

|       |-- context\LanguageContext.tsx

|       |-- lib\ (api.ts, auth.ts, utils.ts)

|       |-- hooks\useAuth.ts

|       |-- types\index.ts

|       `-- i18n\ (en.json, ms.json)

`-- mobile_flutter_app\hearlinx\lib\

|-- main.dart

|-- config\api_config.dart

|-- l10n\app_text.dart

|-- models\ (user.dart, baby.dart, screening.dart)

|-- providers\ (auth_provider.dart, language_provider.dart)

|-- screens\

|   |-- login_screen.dart

|   |-- home_screen.dart

|   |-- screening_entry_screen.dart

|   |-- shift_summary_screen.dart

|   |-- coordinator_dashboard_screen.dart

|   |-- unhs_dashboard_screen.dart

|   `-- moh_dashboard_screen.dart

|-- services\ (api_service.dart, auth_service.dart, offline_service.dart)

|-- ui\app_styles.dart

`-- widgets\ (app_shell.dart, ear_result_button.dart)

SECTION 4 - ROLES AND RBAC

Role | Current access

Screener | Mobile flow, own hospital babies, create screenings, view own screenings, shift summary, offline screening queue

Coordinator | Mobile + web, own hospital screenings/babies/follow-ups/reports, register babies, manage screeners, update follow-up status/events

UNHS Coordinator | Mobile dashboard + web, aggregate/programme dashboards, audit logs, manage hospital coordinators, summary-level access only

MoH/KKM | Mobile + web, national aggregate dashboard/reporting, no individual baby/screening records

Important RBAC implementation notes:

- API roles are: screener, coordinator, unhs_coordinator, moh.

- POST /screenings/ is screener-only.

- GET /screenings/ allows screeners own records and coordinators own hospital; UNHS/MOH blocked from individual screening lists.

- POST /babies/ is coordinator-only and generates system_id server-side.

- GET /babies/{system_id} allows screener/coordinator only inside same hospital; UNHS/MOH blocked.

- GET/PATCH /followups/ are coordinator-only and scoped to coordinator hospital.

- /users routes allow coordinators to manage screeners and UNHS coordinators to manage coordinators.

- /reports/monthly and /reports/export are coordinator/UNHS; /reports/national-summary is MOH-only.

- /reports/benchmark, /reports/coverage, /reports/ward-breakdown provide current analytics dashboards.

SECTION 5 - COMPLETED TASKS IN CURRENT WORKSPACE

Backend:

- FastAPI app with 8 active router modules.

- JWT login and /auth/me.

- 4-role RBAC with hospital scoping.

- Role rename hospital_admin -> unhs_coordinator is reflected in schema/models.

- Baby creation endpoint now coordinator-only.

- Baby records now support DOB, gestational age, birth weight, gender, full_name_enc, ic_number_enc.

- Screening creation auto-creates a pending follow-up when either ear is refer/RUJUK.

- Follow-up workflow includes pending, contacted, scheduled, appointment_booked, escalated, completed, closed, lost_to_followup.

- Follow-up update writes audit logs and follow_up_events.

- Follow-up event history endpoint exists: GET /followups/{id}/events.

- Reporting endpoints include monthly, Excel export, national summary, benchmark, coverage, ward breakdown.

- User-management API exists for create/list/update/deactivate/PIN reset style payloads.

- Hospitals list endpoint exists.

- Seed data expanded to multiple hospitals/users/babies.

- Migration files present for UNHS role, LTFU follow-ups, and follow-up report columns.

Web Portal:

- Next.js app is present with login, coordinator, UNHS, and MOH areas.

- Login page redirects by role and supports EN/BM.

- Shared DashboardLayout, Sidebar, TopBar, StatCard, LanguageToggle, LoadingSpinner.

- Coordinator dashboard has KPI cards, trend/analytics sections, follow-up banner, and recent screenings.

- Coordinator follow-up page supports filtering/actions and PATCH status updates.

- Coordinator reports page supports monthly report, export, print/PDF-style flow, 1-3-6 bars.

- Coordinator baby registration page exists.

- Coordinator user-management page exists for screeners, deactivate, PIN reset.

- UNHS dashboard exists.

- UNHS user-management page exists for hospital coordinators.

- MOH dashboard exists for aggregate national data.

- Bilingual EN/BM files exist.

- UI is branded HearLinX.

Flutter Mobile:

- Login screen with hospital fetch and staff/PIN login.

- Home screen routes users by role.

- Screening entry supports QR scan and manual baby ID lookup.

- Screening type dropdown now supports TEOAE, AABR, ABR.

- Ear result buttons map LULUS/PASS to pass and RUJUK/REFER to refer.

- Screening submission posts to backend.

- Offline screening queue exists with SQLite save and sync.

- Shift summary screen exists.

- Coordinator dashboard now pulls monthly report, follow-ups, today screenings, benchmark, coverage, ward breakdown.

- Coordinator dashboard supports PATCH follow-up actions and follow-up event details.

- UNHS dashboard exists.

- MOH dashboard exists.

- Shared AppShell and AppStyles exist.

- EN/BM toggle exists with SharedPreferences persistence.

SECTION 6 - CURRENT ISSUES / MISMATCHES

Critical:

- Web is still on Next.js 16.2.6 + React 19.2.4. package.json currently uses "next dev --webpack". The old RAM/thread issue remains unresolved in this workspace unless tested otherwise. Recommended path remains downgrade to Next 15 or isolate the worker issue before demo.

High priority:

- Coordinator baby registration UI sends system_id, but backend BabyCreate does not accept/use system_id and generate_system_id creates HLXyymmdd-XXXXXX server-side. Decide whether UI should remove the field or backend should accept manual demo IDs.

- Web navigation/link mismatch: Sidebar includes /coordinator/babies and /coordinator/users pages, but coordinator dashboard also links to /coordinator/screenings and no matching page is currently listed. UNHS layout links to /unhs/reports and /unhs/auditlogs, and MOH layout links to /moh/reports, but those page files are not currently listed.

- run_all.bat and stop_all.bat are mentioned in older notes but are not visible in the current tracked/untracked file list. Start/stop instructions should not rely on them unless restored.

Medium:

- Some generated text/code contains mojibake artifacts in comments/log strings, likely from encoding conversion. Check user-facing strings before demo.

- Confirm whether mobile UNHS/MOH dashboards are expected for demo, because old role notes said UNHS was web-only.

- Confirm exact report export flow for MoH; current backend has MOH national summary but Excel export endpoint is coordinator/UNHS scoped.

- Confirm deployment env values and API URLs before building APK.

SECTION 7 - TO-DO LIST (CURRENT PRIORITY)

Priority | Task

P0 | Fix or work around Next.js 16 RAM/thread issue for demo stability.

P0 | Align baby registration UI/API around system_id generation/manual ID entry.

P0 | Fix missing web route links or create pages: /coordinator/screenings, /unhs/reports, /unhs/auditlogs, /moh/reports.

P1 | Smoke test full demo flow: login by role, baby lookup/register, screening submit, auto follow-up, follow-up status update, reports.

P1 | Decide final demo credentials and QR wristband IDs after seed flow is finalized.

P1 | Regenerate wristband PDF if demo baby IDs changed.

P1 | Verify MOH/UNHS aggregate-only access cannot expose individual baby/screening records.

P2 | Polish encoding/user-facing text in web/mobile/backend logs.

P2 | Deploy backend/database/web and build Flutter APK pointed to production API.

P2 | Update README/startup docs after final deployment plan is chosen.

SECTION 8 - KEY TECHNICAL NOTES

- Backend start command from dengartrack-backend:

uvicorn main:app --host 0.0.0.0 --port 8000 --reload

- Web start command from web_react:

npm run dev

- Flutter app path:

mobile_flutter_app\hearlinx

- Mobile API base is managed in lib\config\api_config.dart.

- Web API base is process.env.NEXT_PUBLIC_API_URL in web_react\src\lib\api.ts.

- Baby flow: coordinator registers/preloads baby -> screener scans QR or enters baby system_id -> GET /babies/{system_id} -> POST /screenings/.

- Refer flow: POST /screenings/ with ear_left or ear_right = refer creates one pending follow_up for that screening.

- Follow-up queue: GET /followups/ returns hospital-scoped active follow-ups ordered by urgency.

- Follow-up detail history: GET /followups/{id}/events.

- Follow-up updates: PATCH /followups/{id}; coordinator hospital-scoped; writes audit log + event.

- Offline mobile flow: if network submission fails with SocketException/http.ClientException, screening is stored in hearlinx_offline.db pending_screenings and can sync later.

- Screening type options: TEOAE, AABR, ABR.

- Ear result options in backend: pass, refer, not_tested. Current mobile UI exposes pass/refer.

SECTION 9 - CURRENT DEMO SEED DATA

PIN for all demo users: 1234

Hospitals:

- HKL001

- HPJ001

- HSB001

Users:

- HKL: SCR001HKL, SCR002HKL, SCR003HKL, COO001HKL, COO002HKL

- HPJ: SCR001HPJ, SCR002HPJ, SCR003HPJ, COO001HPJ, COO002HPJ

- HSB: SCR001HSB, SCR002HSB, SCR003HSB, COO001HSB, COO002HSB

- Admin/global: ADM001, MOH001

Babies:

- BABY001-020

- HKL-BABY001-020

- HPJ-BABY001-010

- HSB-BABY001-010

Seed notes:

- seed.py prints these credentials.

- sample screening is preserved/created for BABY001 when seed data allows it.

SECTION 10 - DEPLOYMENT PLAN

For MRANTI demo:

- Backend: Railway or equivalent FastAPI host

- Database: Railway managed PostgreSQL or equivalent

- Web portal: Vercel or equivalent

- Flutter: APK pointing to deployed backend URL

- Avoid AWS until national pilot rollout unless required by stakeholder/security constraints

- Before demo, freeze seed data and credentials so Mak Uda can present without developer support

RULES FOR NEW AI ASSISTANT

- Be concise. No yapping.

- Give VSCode agent prompts for coding tasks when asked.

- No install commands inside agent prompts; list them separately.

- Do not run lint/build checks unless Uwais asks.

- Do not add unrequested features.

- Ask before big architectural changes.

- We are building for PhD pilot + i-ACHIEVE 2026.

- Call out if going off track.

- Prefer tables over bullets when explaining options or priorities.

- User is Uwais; superior is Mak Uda.

ABOUT UWAIS (DEVELOPER)

- Based in Malaysia / KL.

- Hands-on, technical, learns fast.

- Direct communication style: no over-explaining.

- Gets frustrated with overly cautious responses.

- Prefers tables over bullet points.

- Calls out BS immediately; respect that.

- Working on this for his supervisor Mak Uda's PhD.

- Cares about project impact: LTFU reduction, PDPA compliance, real hospital workflows.

- Has a Honda City GM2 (L15A2) he tinkers with.

- Do not baby him; treat him as a senior developer.

- Humor is appreciated; keep it real.